# Project economics and unit economics

Evo-ai · Evo-ai Ltd · owner Arthur Severin · internal standard

Document PS-01 · Revision 1 · Approved 2025 · Reviewed annually

# 1. Purpose

This document sets a single way of calculating the economics of an AI implementation project: how we assess a project up front, how we calculate its cost and margin, how we measure the unit economics of operation after launch. The goal is to take on projects that deliver a result for the client and stay profitable for Evo-ai. The numbers in this document are target benchmarks; deviations are handled under PS-02.

# 2. Revenue model

We earn project revenue under one of two models, and after launch — through a monthly support payment.

Fixed Price — a fixed contract price for an agreed scope of work.

Time & Material (T&M) — payment for the hours actually worked, multiplied by the billing rate from PS-03.

Support after launch — a monthly SLA payment (a separate agreement). This is a revenue source in its own right and is calculated separately from the project.

# 3. Structure of the project cost

The direct cost of a project consists of four items:

Team payroll — hours worked × the specialist’s internal rate (PS-03).

Infrastructure and inference — the cost of the LLM API, cloud, vector DB, and development and testing tools.

Subcontracting — external contractors (for example, knowledge-base labelling). Subcontracting markup — see PS-03.

Data — collecting, cleaning and preparing the knowledge base for RAG.

Project cost = team payroll (hours × internal rate) + infrastructure and inference + subcontracting + data.

# 4. Project gross margin

Project gross margin = (Revenue − Direct cost) / Revenue. This is the key health metric of a project at the development and rollout stage.

Target project gross margin — no lower than 45% of revenue.

A margin below target is a signal to review the team composition, the amount of subcontracting or the price; the response procedure is set by PS-02.

# 5. Project EBITDA

Project EBITDA is calculated after overhead is allocated to the project — management, sales, and the company’s shared services.

Target project EBITDA — no lower than 20% of revenue.

# 6. Unit economics of operation

After go-live we measure the cost of a single request to the assistant — the sum of inference and infrastructure costs per request. This metric determines whether support stays profitable as traffic grows.

Target cost per request — no higher than $0.07 per request.

Cost per request — no higher than 25% of support unit revenue (the SLA payment per request).

# 7. Ramp-up curve

When planning project economics, the ramp-up curve must be taken into account: in the first month team utilisation is low (discovery, onboarding, data preparation), so the cost per unit of result is higher. Assess margin and EBITDA across the project as a whole, not by the first month.