# Project budget norms

Evo-ai · Evo-ai Ltd · owner Arthur Severin · internal standard

Document PS-02 · Revision 1 · Approved 2025 · Reviewed annually

# 1. Purpose

This document sets the maximum shares of cost items in project revenue and the liquidity requirements. The norms are used when assessing a new project (PS-04) and when controlling the budget during the work. A deviation of the actuals from the norm by more than 5 percentage points is reviewed separately — establishing the cause and deciding whether to continue the project on the current terms.

# 2. Shares of project revenue

Maximum shares of cost items and target profitability metrics as a share of project revenue:

| Metric | Norm |
| --- | --- |
| Team payroll (with taxes) | ≤ 55% of revenue (stop factor at > 65%) |
| Infrastructure / inference | ≤ 12% of revenue |
| Subcontracting | ≤ 15% of revenue |
| Risk reserve | 10% of budget |
| Target gross margin | ≥ 45% of revenue |
| Target project EBITDA | ≥ 20% of revenue |

# 3. Investment and liquidity

Requirements for the project financing structure and for Evo-ai’s cash resilience during the work:

| Metric | Norm |
| --- | --- |
| Client prepayment at start | ≥ 30% of value (stop at 0%) |
| Cash-gap buffer | ≥ 2 months of team payroll |
| Max project budget without escalation | ≤ $90,000 |
| Payback on R&D accelerator investment | ≤ 18 months |

# 4. Tax regime

Evo-ai Ltd is taxed under the standard corporate regime in its jurisdiction and holds technology-company status (reduced payroll contributions). Verify the tax burden and the applicability of reliefs for each project with the accountant — [verify with accountant].