# New project assessment checklist

Evo-ai · Evo-ai Ltd · owner Arthur Severin · internal standard

Document PS-04 · Revision 1 · Approved 2025 · Reviewed annually

# 1. Purpose

This document sets a single checklist for deciding on a new project: go (we take it) / conditional (we take it after reworking the terms) / no-go (we decline). The checklist brings together the economics (PS-01), the budget norms (PS-02), the rates (PS-03) and the legal risks of the contract.

# 2. Assessment criteria

Each criterion is checked against a threshold; if a stop factor triggers, the project is not taken as is — either the terms are reworked, or we decline:

| Criterion | Threshold | Stop factor |
| --- | --- | --- |
| Gross margin | ≥ 45% | stop < 35% |
| Client prepayment | ≥ 30% | stop at 0% |
| Project budget | ≤ $90,000 | stop: above, without escalation |
| Clear spec and success metrics | present | stop: Fixed Price with no spec |
| Owner / decision-maker on client side | present | stop: no owner |
| Legal risks (liability, rights/payment) | acceptable | stop: unlimited liability |

# 3. Assessment procedure

Estimate the effort for the project.

Run the estimate against the PS-02 norms and the PS-03 rates.

Bring together the go / conditional / no-go verdict with a rationale for each criterion.

# 4. Worked example: project Hermes

The project to implement an AI support assistant for Hermes Logistics Ltd, run through the checklist:

Gross margin ≈ 40% — below the 45% target, but above the 35% stop threshold → “conditional”.

Client prepayment 30% — norm met.

Project budget ≈ $41,300 — within $90,000, norm met.

The spec is a draft — a risk, the success metrics need fixing.

The Contractor’s liability is not capped at the contract value — a legal-risk stop flag.

Verdict on project Hermes: conditional — lift the gross margin to target and cap liability in the contract, then take it on.